CSE 341 Final project Proposal

# General Info

Daniel Tudela
Sergio Bergerant
Saul Abraham Arana

Pet adoption portal

Contents:

Contents

General Info	1

Application Info	2

What will the API do?	2

How will your API utilize a login system?	2

What database will you use?	2

How will the data be stored in your database?	2

How would a frontend be able to manage authentication state based on the data you provide?	2

What pieces of data in your app will need to be secured? How will you demonstrate web security principles in the development of this app?	2

What file structure and program architecture will you use for this project (how will you organize your node project)? Why?	2

What are potential stretch challenges that you could implement to go above and beyond?	2

API Endpoint Planning	2

Project Scheduling and Delegation	3

How will you divide up work in your team to ensure the following tasks all get completed?	3

Potential Risks and Risk Mitigation Techniques	4

What are the risks involved with you being able to finish this project in a timely manner?	4

How will you mitigate or overcome these risks?	4

# Application Info

## What will the API do?

This API will connect people with pet adoption opportunities.

## How will your API utilize a login system?

We will use Oauth to login with google

## What database will you use?

We will use supabase db

## How will the data be stored in your database?

It will be stored through the API

## How would a frontend be able to manage authentication state based on the data you provide?

The frontend should manage authentication state using the authentication data returned by the backend, typically a JWT or session cookie.

## What pieces of data in your app will need to be secured? How will you demonstrate web security principles in the development of this app?

Our application will secure sensitive user information, including email addresses, passwords, authentication tokens, and personal training sessions. Passwords will never be stored in plain text; they will be hashed using a secure algorithm such as bcrypt before being saved in the database.

## What file structure and program architecture will you use for this project (how will you organize your node project)? Why?

… We will organize the project using a layered architecture to separate responsibilities and make the application easier to maintain and scale. Each layer will have a specific purpose: routes will handle HTTP requests, controllers will process requests, services will contain the business logic, and models will interact with the database. This structure allows the team to work independently on different parts of the application while keeping the code organized and reusable.

## What are potential stretch challenges that you could implement to go above and beyond?

… Upload multiple photos for each animal.

- Google Maps integration for nearby shelters.

- Email notifications for adoption and foster requests.

- Advanced search and filtering.

- Role-based authentication (Admin, Shelter, User).

- Admin dashboard with analytics and reports.

# API Endpoint Planning

For this section, you’ll plan out what API endpoints you’ll need for your project. If you go to editor.swagger.io you’ll see the Pet Store application documentation that they have. This can be a good point of reference because they demonstrate how to have multiple database entities (ie: pet, store, user), and CRUD operations for each with various ways of performing them. For this section of the Final Project Proposal, you will make a list of each api endpoint that will be supplied for each database entity. So, if I was going to create the pet store app, I’d put something like this:

GET    /adoptions
GET    /adoptions/{id}

POST   /adoptions
PUT    /adoptions/{id}
DELETE /adoptions/{id}

GET    /adoptions/search
POST   /adoptions/{id}/images
DELETE /adoptions/{id}/images/{imageId}

PATCH  /adoptions/{id}/status

GET    /adoption-requests
GET    /adoption-requests/{id}

POST   /adoption-requests
PUT    /adoption-requests/{id}
DELETE /adoption-requests/{id}

PATCH  /adoption-requests/{id}/approve
PATCH  /adoption-requests/{id}/reject

GET    /adoption-requests/user/{userId}
GET    /adoption-requests/adoption/{adoptionId}

GET    /reports
GET    /reports/{id}

POST   /reports
PUT    /reports/{id}
DELETE /reports/{id}

POST   /reports/{id}/images

PATCH  /reports/{id}/resolved

GET    /reports/search

POST /auth/register
POST /auth/login
POST /auth/logout

GET /users/me
PUT /users/me

Thinking about this now will be extremely helpful for you because next week when you have to create the swagger documentation for all of this and publish it to heroku so it is ready for the rest of your project.

# Project Scheduling and Delegation

Plan out what tasks will get completed with each lesson remaining in the semester (Only edit highlighted text).

| Week 04 Tasks | Project Proposal |
| --- | --- |
| Week 05 Tasks | - Create Git Repo - Push to Heroku - API DOCUMENTATION is complete and available at route ‘/api-docs’ … |
| Week 06 Tasks | … |
| Week 07 Tasks | ……Video Presentation… |

## How will you divide up work in your team to ensure the following tasks all get completed?

- HTTP GET, GET (all, single) daniel…

- HTTP POST…saul

- HTTP PUT…sergio santiago

- HTTP DELETE…daniel

- Node.js project creation…saul abraham

- Create git repo and share with group sergio santiago

- MongoDB setup… 	saul abraham

- API Swagger documentation for all API routes… 	 daniel

- Video presentation of node project, all routes functioning, mongoDB data being modified, and API documentation. Sergio santiago…

# Potential Risks and Risk Mitigation Techniques

## What are the risks involved with you being able to finish this project in a timely manner?

…   Schedule Coordination & Availability: Aligning working schedules across team members poses a risk to consistent progress, potentially causing bottlenecks during group integrations and reviews.

  Knowledge Gaps & Skill Disparities: Differences in technical experience among team members mean that certain complex tasks may take longer for some to complete than originally estimated, impacting overall pacing.

## How will you mitigate or overcome these risks?

…   Asynchronous Communication & Clear Milestones: We will establish asynchronous communication channels (such as Slack/Discord and Trello) with early, well-defined deadlines to allow members to contribute flexibly according to their availability.

  Pair Programming & Knowledge Sharing: We will pair team members with varying experience levels on complex tasks to facilitate peer learning, accelerate onboarding, and maintain consistent code quality.

  Modular Task Division: Tasks will be broken down into smaller, independent modules, allowing individuals to work at their own pace without blocking overall project progression.